## Slide 1
Unlearning Model
Benchmark
Weekly research update
v3–v5 PIPELINE
Mixed-label evaluation · false-negative diagnosis
Notes: The file contains OpenAI-only results, not Claude or Gemini. Treat this as an initial prompt-comparison presentation, not the full cross-LLM study.

## Slide 2
This week moved the pipeline from prompt testing to error diagnosis
Three iterations converted an uneven pilot into a complete five-model benchmark.
3
pipeline iterations
548
usable model outputs
4
API errors in v4
49
final benchmark cases
$0.823
v5 estimated cost
WEEKLY PROGRESSION
1
v3 · Prompt parity
44/44 outputs; four prompts on 11 all-positive passages
2
v4 · Provider fixes
259/263 usable; structured output and confidence added
3
v5 · Combined set
245/245 outputs; 39 Yes and 10 No cases
4
Error audit
122 false-negative predictions; 14 unanimous misses
This week completed the mixed-label benchmark and false-negative diagnosis. Context metadata enrichment is next week’s work.
The main risk is no longer API reliability—it is conservative classification and label–codebook ambiguity.
Notes: This slide frames the experiment. The no-context variant is deliberately short; the later variants progressively add codebook and examples.

## Slide 3
The v5 benchmark adds the missing negative class
Five models scored the same 49 passages under one definitions/codebook-only condition.
49
passages
39
human Yes labels
10
human No labels
5
models
245/245
successful calls
CONTROLLED V5 DESIGN
1
Shared task
Identical passages and codebook definitions across providers
2
Structured output
Binary label, confidence, rationale, and matched codes
3
Cost tracking
Tokens, latency, and estimated cost retained per call
4
Provider coverage
OpenAI, Anthropic, and Gemini outputs combined
Target and agency fields were retained where available, but local paragraph/section/title context was not yet added.
This makes v5 suitable for precision/recall analysis while preserving a clean baseline for next week’s context test.
Notes: This slide frames the experiment. The no-context variant is deliberately short; the later variants progressively add codebook and examples.

## Slide 4
High precision masks weak Unlearning recall
Models rarely predict Yes; recall ranges from 23.1% to 53.8%.
MODEL RECALL
KEY READING
Four models made zero false-positive calls—but that reflects conservative prediction, not strong detection.
Best observed model
Claude 3.5 Haiku
21 / 39 positives recovered
Across models, 122 positive judgments were missed; 87 of those No calls carried confidence of at least 0.90.
Chart: 
| Haiku | Gemini 2.5 | Sonnet | GPT-5.4 | Terra
Recall (%) | 53.8 | 46.2 | 35.9 | 28.2 | 23.1
Notes: The key message is that context helps, but the model is still conservative about labeling these passages as unlearning.

## Slide 5
EPA passages drive the false-negative problem
92 of 122 false-negative predictions come from EPA; all 14 unanimous misses are EPA.
Chart: 
| EPA | GAO | Post-Katrina
False negatives | 92 | 22 | 8
Chart: 
| Haiku | Gemini | Sonnet | GPT-5.4 | Terra
Recall (%) | 30 | 10 | 0 | 0 | 0
False-negative predictions by source
EPA Yes recall by model (%)
Source-specific performance points to a label/rhetorical-regime problem, not a uniform failure across the benchmark.
Notes: This slide supports the cost-performance decision: metadata increased token usage but did not improve accuracy in this small run.

## Slide 6
Fourteen human positives were rejected by every model
All 14 are EPA. Eleven representative cases are shown; the complete evidence is in Excel.
Row
No votes
Human
Pattern
Text
Consensus reason
1:3
5
Yes
Diagnosis
OK
Problem described; no completed change named
1:4
5
Yes
Additive
OK
New controls layered onto existing practice
1:6
5
Yes
Lessons
Fragment
Learning language lacks explicit implementation
1:10
5
Yes
Diagnosis
OK
System weakness stated without response action
1:11
5
Yes
Additive
OK
Expansion interpreted as improvement, not replacement
1:13
5
Yes
Boundary
Fragment
SOP language is incomplete and ambiguous
1:15
5
Yes
Lessons
OK
Lessons learned stated; operational change unclear
1:17
5
Yes
Additive
OK
Change may be incremental rather than unlearning
1:19
5
Yes
Boundary
OK
Process revision falls near codebook boundary
1:20
5
Yes
Other
OK
Evidence is indirect and context-dependent
1:24
5
Yes
Diagnosis
OK
Failure identified; corrective action not explicit
Three additional unanimous misses: ICA25:1:16, ICA25:1:22, and ICA25:1:27.
Consensus identifies adjudication priority; it does not prove that the human labels are wrong.
Notes: This is the most useful slide for qualitative review with the research team. It shows that context did not uniformly solve the issue.

## Slide 7
The Excel workbook turns disagreement into team adjudication
Review the evidence first; revise the prompt only after resolving the label–codebook boundary.
14
priority cases
5
model rationales per case
9
reviewer fields
10
workbook sheets
0
labels overwritten
REVIEW SEQUENCE
1
Evidence
Read passage, human rationale, codes, and five model explanations
2
Boundary check
Was prior practice, failure, and change type actually named?
3
Adjudication
Confirm label, revise codebook, or mark more context needed
4
Decision log
Capture reviewer, notes, confidence, and final conclusion
The dashboard updates from reviewer dropdowns and keeps raw model outputs intact for traceability.
The workbook is designed for collaborative analysis of unanimous false negatives—not automatic relabeling.
Notes: This slide frames the experiment. The no-context variant is deliberately short; the later variants progressively add codebook and examples.

## Slide 8
Next week: add context, adjudicate, then rerun
Metadata enrichment is the next stage—not part of this week’s completed work.
14
unanimous cases first
4
new context fields
1
adjudicated test set
5
models rerun
1
revised baseline
NEXT-WEEK PLAN
1
Context merge
Add previous and next paragraphs around each passage
2
Document structure
Add section heading and verified document title
3
Team adjudication
Resolve diagnosis, additive-change, lessons, and boundary cases
4
Controlled rerun
Compare context-aware recall without losing precision
Planned enrichment fields: previous paragraph, next paragraph, section heading, and verified document title.
Success means fewer high-confidence false negatives plus a documented decision on ambiguous human labels.
Notes: This slide frames the experiment. The no-context variant is deliberately short; the later variants progressively add codebook and examples.